Fall 2025

| Milestone | Deliverable | Planned Completion | Weight | Description |
| --- | --- | --- | --- | --- |
| 1. Literature Review & Dataset Strategy | Annotated survey + dataset plan | Mid-September 2025 | 15% | Review AI-based compliance auditing techniques and define dataset strategy. |
| 2. Proposal Refinement | Updated proposal with milestones & grading plan | Late September 2025 | 10% | Submit finalized proposal including deliverables and timelines. |
| 3. Data Pipeline & Baseline Model Development | Prototype pipeline + baseline ML models | Mid-October 2025 | 20% | Implement data ingestion, log mapping, and baseline ML classifiers (BERT, SVM, LSTM). |
| 4. Prototype Development (Phase I) | AI-driven compliance auditor prototype + demo | Mid-November 2025 | 25% | Deploy prototype on Kubernetes testbed and validate on datasets. |
| 5. Mid-Semester Presentation | Progress presentation | Late November 2025 | 10% | Present Phase I outcomes and early results to the committee. |
| 6. Conference Paper Preparation | Conference paper submission | Early December 2025 | 20% | Submit a conference-ready paper based on Phase I findings. |
| Total |  |  | 100% |  |

Spring 2026

| Milestone | Deliverable | Planned Completion | Weight | Description |
| --- | --- | --- | --- | --- |
| 7. Explainability & Bias Analysis | SHAP/LIME insights + bias evaluation | February 2026 | 25% | Integrate explainability and fairness metrics into models; document findings. |
| 8. System Expansion & Benchmarking (Phase II) | Optimized compliance auditor + benchmarking | March 2026 | 30% | Expand scope to ISO 27001/PCI DSS controls and evaluate across hybrid environments. |
| 9. Thesis Draft & Final Defense | Final thesis + oral defense | Late April to Early May 2026 | 30% | Submit final thesis and defend findings before the research committee. |
| 10. Extended Results Publication | Journal-ready manuscript | May 2026 | 15% | Prepare and submit a journal article based on full findings. |
| Total |  |  | 100% |  |